Phase 1 — Open GitLab so the application team can start work

Insurance Distribution Platform (NIP)  ·  request to Bank DevOps

| Document | NIP-WO-GL-001-P1 · Phase 1 of 3 · version 1.0 · 07 September 2026 |
| --- | --- |
| From / To | NIP application delivery team → AU Bank DevOps assignee |
| Ask | Create three empty GitLab projects, grant access, protect main, attach a runner. We will commit source via merge requests. |
| Do not do in Phase 1 | Terragrunt, Terraform, AWS, CD, extra empty microservice shells, store signing, DAST |

Please work in phases. This four-page brief is the only Phase 1 ask. The long work-order (NIP-WO-GL-001) is the Phase 2 / Phase 3 specification — keep it for later. Phase 1 is successful when our developers can clone, branch, open a merge request and see a pipeline run.

# 1. Three phases — only Phase 1 is requested now

| Phase | Goal | Bank DevOps does | Application team does |
| --- | --- | --- | --- |
| 1 Now | Start collaboration on source | Group + 3 projects + access + protect main + Java 21 and Flutter runners + skeleton CI | First merge requests with code and tests |
| 2 Next | Engineering foundation gates | CI templates, secret/SAST/SCA/SBOM, coverage as merge blockers, SonarQube | Keep pipelines green; no Terraform |
| 3 Later | CD and cloud | Terragrunt/Terraform, AWS India, promote image digests, environments | Hand over digests and config keys only |

# 2. Who does what in Phase 1

| Action | Bank DevOps | Application / dev team |
| --- | --- | --- |
| Create GitLab group and the three projects | Yes | No |
| SSO users, Developer role on the three projects | Yes | Send the named list |
| Terragrunt / Terraform / AWS console / CD | Not in Phase 1 | Will not ask |
| Commit Java, Flutter, docs, tests | Empty repo only | Yes — via merge request |
| Skeleton .gitlab-ci.yml (build/test) | Seed one include file if useful | We will extend jobs after access exists |

# 3. Create exactly this (nothing else)

Top-level group: au-bank-insurance-platform  (Internal — not public). If bank naming needs a parent, put this group under it and keep the paths below.

| Project path | What it is | Default branch | Enable |
| --- | --- | --- | --- |
| backend/nip-backend | Java 21 Gradle monorepo — all shared libs and services in one repo for now | main | MR, CI, Maven package registry, Container registry |
| frontend/nip-app | One Flutter app (NIP-APP: web now; store binaries later). RM/admin/ops are roles, not extra apps | main | MR, CI |
| platform/nip-governance | Programme docs (process, architecture, SSOT). Not a wiki. | main | MR, CI |

Do not create the 20+ empty microservice projects, infra/Terraform projects, or customer-BFF in Phase 1. Those are Phase 2 / 3. Do not copy any unofficial repository — empty projects, we push the first source.

# 4. Access so we can collaborate

Named SSO identities only. No shared admin user. Send us the clone URLs when done.

| GitLab access group | Members (you map SSO) | On the 3 projects | Must not have |
| --- | --- | --- | --- |
| nip-devops-admins | Bank DevOps | Maintainer | — |
| nip-engineering | Application developers (list we will attach) | Developer | Owner of the top group |
| nip-tech-leads | Named tech leads | Developer (or Maintainer if bank policy allows) | AWS / Terraform rights |
| nip-sre-platform | Named application SRE | Developer | infra Maintainer (infra does not exist yet) |

# 5. Protect main — this is how we work

No direct push to main. Merge request required. At least one approval.

Pipeline must succeed. A skipped required job must not count as passed.

Dismiss stale approvals on new commits. No force-push, no deleting main.

Trunk-based: short-lived branches, MR into main.

Phase 1 required jobs (pin these names; we will add security jobs in Phase 2):

| Project | Phase 1 required job | What it must run |
| --- | --- | --- |
| nip-backend | java:test-and-coverage | ./gradlew --no-daemon test jacocoTestCoverageVerification (Java 21) |
| nip-app | flutter:test | flutter pub get && flutter analyze && flutter test |
| nip-governance | governance:ci-checks | JDK 21 + python3 scripts/governance/ci-checks.py (we will add the files) |

Runners: Linux, tag nip-java (Temurin 21 + Gradle cache) and nip-flutter (Flutter SDK ^3.5.4). If a runner is not ready on day one, still create the projects and access — we can push MRs; turn the required-job pin on as soon as the runner exists so we do not merge untested code.

# 6. Optional seed commit (you may do this; we can also do it as MR #1)

A one-file .gitlab-ci.yml per project is enough. No application source. Example for backend:

stages: [test]
java:test-and-coverage:
  stage: test
  tags: [nip-java]
  image: eclipse-temurin:21-jdk
  script:
    - chmod +x gradlew && ./gradlew --no-daemon test jacocoTestCoverageVerification
  rules:
    - if: $CI_PIPELINE_SOURCE == "merge_request_event"
    - if: $CI_COMMIT_BRANCH

# 7. What we will do the day access exists

Open MR #1 on nip-backend with the Gradle tree, tests and wrapper.

Open MR #1 on nip-app with the Flutter app.

Open MR #1 on nip-governance with programme docs.

We will not ask you for AWS, Terraform or production deploy in this phase.

# 8. Phase 1 acceptance — six ticks, then we start

| # | Done when | Evidence | ☐ |
| --- | --- | --- | --- |
| 1 | Group au-bank-insurance-platform exists, Internal, not public | Group URL | ☐ |
| 2 | Three projects exist, empty (or seed CI file only), default branch main | Three project URLs | ☐ |
| 3 | Named developers have Developer; they cannot create extra groups | Access screenshot | ☐ |
| 4 | main: MR required, ≥1 approval, no direct push | Protection export | ☐ |
| 5 | Clone works for one named developer (git clone + create a branch) | We confirm in the ticket | ☐ |
| 6 | Runner attached, or a dated plan for nip-java / nip-flutter tags | Runner list or date | ☐ |

# 9. Explicitly out of Phase 1

Do not start these until we send the Phase 2 request: CI template project; secret/SAST/SCA/image/SBOM as merge blockers; SonarQube quality gate; JaCoCo floors as policy (80/70 libs, 90/70 1SB service); infra/ terraform-live, terraform-modules, gitlab-cd, ansible-ops; AWS accounts; empty shells for every microservice; customer BFF; Play/App Store signing; Argo CD; public packages.

# 10. Handover back to us

| Please return | Value |
| --- | --- |
| Clone URL — nip-backend |  |
| Clone URL — nip-app |  |
| Clone URL — nip-governance |  |
| Who has Developer (names) |  |
| Runner tags live? (yes / date) |  |
| DevOps contact for Phase 2 |  |

| Role | Name | Date | Sign |
| --- | --- | --- | --- |
| Bank DevOps (Phase 1 done) |  |  |  |
| Application tech lead (we can clone) |  |  |  |

Phase 2 / 3 detail (do not execute now): NIP-WO-GL-001 — AU-SFB-NIP-GitLab-DevOps-Work-Order.docx. Repo markdown: docs/platform/engineering/GITLAB-BANK-DEVOPS-PROVISIONING.md.