# AU Bank End-to-End Insurance Platform — Technical Risks, Dependencies and Assumptions

Architecture pre-approval document  |  AU Bank End-to-End Insurance Platform

DRAFT FOR REVIEW - NOT APPROVED - NOT AUTHORISED FOR DEVELOPMENT

| Version | 0.1 | Date | 17 August 2026 |
| --- | --- | --- | --- |
| Document owner | Mahesh, Principal Insurance Platform Architect | Approval state | Pending |
| Purpose | Make architecture risks, dependencies, assumptions and mitigation actions explicit before development | Next action | Stakeholder review and recorded decision |

# 1. Technical risks

Figure: Initial architecture risk heatmap

| ID | Risk | Likelihood | Impact | Mitigation action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Customer identity for self-service is not agreed | High | High | Keep first release assisted; approve the self-service identity approach before expansion | Product, Security and Architecture | Open |
| R-02 | Consent or suitability rules remain unresolved | High | Critical | Complete rule approval before building affected journey controls | Product and Compliance | Open |
| R-03 | Partner service limits and maintenance windows are unknown | Medium | High | Obtain written limits; configure safe request and connection limits | Product and Operations | Open |
| R-04 | Partner delays make the Relationship Manager journey unusable | Medium | High | Return an acknowledgement, track status, isolate partner capacity and support resume | Architecture and Operations | Open |
| R-05 | Duplicate proposal or payment requests create financial or customer harm | Medium | Critical | Require a request key, retain the first result and reject changed replays | Engineering and Quality | Open |
| R-06 | Payment result remains uncertain after a missing or delayed callback | Medium | Critical | Match settlement information, create an exception task and never assume success | Finance, Operations and Engineering | Open |
| R-07 | Policy is reported as sold before issuance or reconciliation | Medium | Critical | Require issuance, payment reconciliation and audit completeness before completion | Product, Finance and Architecture | Open |
| R-08 | Personal or health information appears in logs | Medium | Critical | Block body logging, mask protected fields and run automated log scans | Security, Engineering and Quality | Open |
| R-09 | Audit evidence can be changed or deleted | Low | Critical | Use insert-only access, locked storage and deletion-refusal tests | Data, Security and Quality | Open |
| R-10 | Too many independently deployed components create delivery and support burden | Medium | High | Combine components unless ownership, scale or failure isolation proves a need | Architecture, Engineering and Operations | Open |
| R-11 | A shared database weakens ownership and increases change risk | Medium | High | Give each business area controlled data ownership; prohibit direct cross-area access | Architecture and Data | Open |
| R-12 | Partner formats leak into the bank business model | Medium | High | Translate partner messages at the integration boundary and test replacement | Architecture and Engineering | Open |
| R-13 | Delivery begins before automated quality and security checks work | High | High | Make the build, test and security checks a development-entry condition | Engineering, Security and Quality | Open |
| R-14 | Backup exists but cannot be restored within the business need | Medium | Critical | Perform and time restore and regional recovery exercises | Data and Operations | Open |
| R-15 | Platform capacity is increased without checking database or partner limits | Medium | High | Base capacity changes on business load, measured bottleneck and downstream limits | Operations, Data and Architecture | Open |
| R-16 | Retention or data-location rules are implemented incorrectly | Medium | Critical | Approve the data schedule and automatically verify storage location and disposal | Compliance, Data and Security | Open |
| R-17 | Core banking, payment or insurer access is delayed | High | High | Name owners, required dates, test alternatives and delivery impact | Delivery and external system owners | Open |
| R-18 | Rules change without version history | Medium | High | Publish approved rule versions with effective dates and preserve prior versions | Product, Compliance and Administration | Open |

# 2. Dependencies

Figure: Architecture dependencies

| ID | Dependency | Needed for | Provider or owner | Required evidence | State |
| --- | --- | --- | --- | --- | --- |
| D-01 | Product vision and first release scope approval | All architecture decisions | Product Owner and Chief Technology Officer | Signed scope and outcome | Pending |
| D-02 | Consent rule approval | Consent and proposal controls | Product and Compliance | Signed rule set | Pending |
| D-03 | Suitability rule approval | Suitability and quotation controls | Product and Compliance | Signed rule set | Pending |
| D-04 | First product and insurer matrix | Catalogue, suitability, quote and proposal | Product | Approved product matrix | Pending |
| D-05 | Workforce identity and permission service | Relationship Manager access | Security and Identity team | Agreed interface and test environment | Pending |
| D-06 | Core banking customer service | Existing-customer lookup | Core banking owner | Interface, access and test data | Pending |
| D-07 | Insurance provider access | Quote, proposal and policy | Partner owner | Contract, credentials, limits and sandbox | Pending |
| D-08 | Payment service access | Customer payment and reconciliation | Payments and Finance | Contract, callback protection and settlement format | Pending |
| D-09 | Messaging service | Consent and payment messages | Messaging owner | Contract, sender approval and test account | Pending |
| D-10 | India-based environments | Development, testing and production | Technology Operations | Environment and network readiness | Pending |
| D-11 | Secure key and secret service | All protected connections | Security and Operations | Access, rotation and recovery procedure | Pending |
| D-12 | Automated build and test service | Safe development and evidence | Engineering, Security and Quality | Green run and demonstrated failure blocking | Pending |
| D-13 | Data classification and retention schedule | Storage, backup, archive and disposal | Compliance, Data and Security | Approved schedule | Pending |
| D-14 | Test data and partner test accounts | End-to-end testing | Quality and partner owners | Generated data and active accounts | Pending |
| D-15 | Operations ownership and support process | Failure and manual recovery | Reliability and Operations | Work queue, support contacts and response targets | Pending |

# 3. Assumptions

| ID | Assumption | Impact if false | Validation owner | State |
| --- | --- | --- | --- | --- |
| A-01 | The first release is one assisted Term Life sale for an existing bank customer | Scope and component sequence change | Product Owner | Unconfirmed |
| A-02 | One selected insurer is sufficient to prove the first journey | Partner routing scope increases | Product Owner | Unconfirmed |
| A-03 | The customer can receive a one-time password and payment link on a personal device | Consent and payment design changes | Product and Operations | Unconfirmed |
| A-04 | The bank payment service supplies authenticated callbacks and settlement information | Payment recovery design changes | Payments and Security | Unconfirmed |
| A-05 | The integration provider supports request tracking after an uncertain submission | Duplicate and recovery risk increases | Partner owner | Unconfirmed |
| A-06 | Protected platform data can be hosted and recovered entirely within India | Hosting and recovery design changes | Compliance and Operations | Unconfirmed |
| A-07 | Initial transaction volume is modest and correctness is a greater risk than throughput | Initial capacity and cost change | Product and Operations | Unconfirmed |
| A-08 | Staff identity includes branch, role, insurer access and certification status | Permission model needs another information source | Security and Product | Unconfirmed |
| A-09 | Consent, suitability and audit evidence require long-term retention and protection from alteration | Storage and cost design changes | Compliance and Data | Unconfirmed |
| A-10 | The bank accepts a phased platform rather than every insurance line and journey at launch | Programme scope and funding change | Chief Technology Officer and Product Owner | Unconfirmed |

# 4. Required mitigation decisions

| Decision | Decision owner | Current state |
| --- | --- | --- |
| Approve the first release boundary | Product Owner and Chief Technology Officer | Pending |
| Approve consent and suitability rules | Product Owner and Compliance Head | Pending |
| Approve customer identity direction | Product Owner, Security Head and Principal Architect | Pending |
| Approve payment and reconciliation ownership | Product Owner and Finance | Pending |
| Approve data classification, location and retention | Compliance, Security and Data | Pending |
| Approve component grouping and partner boundary | Principal Architect and Engineering Head | Pending |
| Approve recovery targets and operating model | Reliability Head, Data Architect and Principal Architect | Pending |
| Approve security controls and residual risk | Security Head and accountable human risk owner | Pending |

Approval control: review comments and recommendations do not constitute approval. The decision remains Pending until the named human stakeholder records a decision, date and signature.

# 5. Review and sign-off

| Stakeholder | Review responsibility | Decision | Name | Date | Comments |
| --- | --- | --- | --- | --- | --- |
| Principal Architect | Technical risk and architecture mitigation | Pending |  |  |  |
| Product Owner | Scope, business assumptions and customer impact | Pending |  |  |  |
| Chief Technology Officer | Strategic dependencies and technical risk appetite | Pending |  |  |  |
| Engineering Head | Build and delivery risk | Pending |  |  |  |
| Security Head | Security risk and mitigations | Pending |  |  |  |
| Data and Database Architect | Data integrity, capacity and recovery risk | Pending |  |  |  |
| Compliance and Risk Head | Regulatory assumptions and risk | Pending |  |  |  |
| Reliability and Operations Head | External limits, recovery and support risk | Pending |  |  |  |
| Quality Lead | Test and evidence risk | Pending |  |  |  |
| Delivery Head | Dependency ownership and delivery impact | Pending |  |  |  |

# 6. Version history

| Version | Date | Change | Approval state |
| --- | --- | --- | --- |
| 0.1 | 17 August 2026 | Initial pre-approval register | Not approved |