# AU Bank End-to-End Insurance Platform — Architecture Work Progress Summary

Architecture pre-approval document  |  AU Bank End-to-End Insurance Platform

DRAFT FOR REVIEW - NOT APPROVED - NOT AUTHORISED FOR DEVELOPMENT

| Version | 0.1 | Date | 17 August 2026 |
| --- | --- | --- | --- |
| Document owner | Mahesh, Principal Insurance Platform Architect | Approval state | Pending |
| Purpose | Show what architecture work has been prepared and what remains before approval | Next action | Stakeholder review and recorded decision |

# 1. Requested work status

| Requested task | Correct document type | Architecture drafting | Review and approval |
| --- | --- | --- | --- |
| Define the end-to-end solution vision, scope, objectives and principles | Solution Vision | Complete | Pending |
| Identify and align required business capabilities | Business Capability Map | Complete | Pending |
| Determine core business domains, ownership and interactions | Business Domain and Ownership Model | Complete | Pending |
| Cover system context, components, flows, integrations and decisions | High-Level Design | Complete | Pending |
| Review access, data protection, compliance and security risks | Security Design Review | Architecture input complete | Security and Compliance decisions pending |
| Record technical risks, dependencies, assumptions and mitigations | Technical Risks, Dependencies and Assumptions Register | Complete | Owner validation pending |
| Conduct architecture review with the Chief Technology Officer | CTO Architecture Review Record | Review material complete | Meeting not conducted; decision pending |

# 2. Completion view

Figure: Architecture work progress

| Measure | Result |
| --- | --- |
| Requested document types prepared | 7 of 7 |
| Architecture drafting completion | 100% |
| Documents marked as pre-approval | 7 of 7 |
| Chief Technology Officer review conducted | No |
| Human Architecture approval recorded | No |
| Product approval recorded | No |
| Security approval recorded | No |
| Compliance and Risk approval recorded | No |
| Data, Quality and Operations approvals recorded | No |

Architecture preparation is complete for review. The solution is not approved and development authorization must not be inferred from the drafting percentage.

# 3. Architecture position

The target vision and first release boundary are defined.

Required business capabilities are mapped to solution areas.

Business ownership boundaries and interactions are defined.

The high-level design includes the system setting, major components, information flow,

integrations, data approach, recovery and key decisions.

Security considerations and open security risks are recorded for independent review.

Technical risks, dependencies, assumptions and mitigation owners are recorded.

The Chief Technology Officer review material and decision record are ready.

No human review, approval, exception or risk acceptance has been fabricated.

# 4. Work remaining before approval

| Remaining activity | Responsible stakeholder |
| --- | --- |
| Confirm Product vision, first release scope and expected outcomes | Product Owner |
| Review and approve architecture direction | Human Principal Architect |
| Conduct technical direction review | Chief Technology Officer |
| Confirm implementation feasibility | Engineering Head |
| Approve security controls and residual security risk | Security Head |
| Confirm regulatory permissibility and evidence | Compliance and Risk Head |
| Approve data integrity, storage and recovery approach | Data and Database Architect |
| Confirm operating, capacity and recovery feasibility | Reliability and Operations Head |
| Confirm testability and evidence sufficiency | Quality Lead |
| Confirm dependencies, ownership and delivery sequence | Delivery Head |

# 5. Approval status

| Overall state | Meaning |
| --- | --- |
| Draft for Review | Architecture content is prepared for stakeholder challenge |
| Not Approved | No stakeholder sign-off has been recorded |
| Not Authorized for Development | Development approval is outside this document |

# 6. Review acknowledgement

| Stakeholder | Acknowledgement | Name | Date | Comments |
| --- | --- | --- | --- | --- |
| Principal Architect | Pending |  |  |  |
| Chief Technology Officer | Pending |  |  |  |
| Product Owner | Pending |  |  |  |
| Security Head | Pending |  |  |  |
| Compliance and Risk Head | Pending |  |  |  |
| Engineering Head | Pending |  |  |  |
| Data and Database Architect | Pending |  |  |  |
| Reliability and Operations Head | Pending |  |  |  |
| Quality Lead | Pending |  |  |  |
| Delivery Head | Pending |  |  |  |

# 7. Version history

| Version | Date | Change | Approval state |
| --- | --- | --- | --- |
| 0.1 | 17 August 2026 | Initial progress summary | Not approved |